
[image: image1.jpg]



SITE WALK REPORT

242 King Street
204-0959
Present: Amy Green (Conservation Agent); representatives from Methuen, Onyx and CDM
Date: September 12, 2023
________________________________________________________________________

They asked for approval to do a long term dewatering of the Phragmites basin, as well as some additional tree removal. Attached shows trees marked for removal, and they are all outside the 100 foot buffer zone. This picture also shows the temporary construction basin (which will ultimately be where some equipment will be) that has been dewatered.
I said long term dewatering of basin is fine. It will be going thru frac tanks and filter. Receiving basin is discharging fairly heavily and will have to be watched for scouring. Water was slightly murky and also needs to be watched. Pumps for any dewatering should be contained in case of spills.

I also reminded them that I need the SWPPP reports; weekly pdfs is fine. 

[image: image2.jpg]



Littleton Conservation Commission


P.O. Box 1305


37 Shattuck Street


Littleton, MA 01460


Phone: 978 540-2428	FAX: 978 952 2321


E-Mail: agreen@littletonma.org











242 King Street September 12, 2023

